# Agile Team Charter

Team: Data Experts  |  Project: LeafScan AI  |  Framework: Kanban (Trello)

## 1. Team Purpose & Vision

Why do we exist as a team?

- Team mission:
The mission of Data Experts is to develop LeafScan AI, an AI-powered crop disease detection application that helps farmers identify potential plant diseases and access understandable guidance on treatment and prevention. Our vision is a practical digital assistant, a “doctor in your pocket”, that supports informed decisions about crop health.

- Success definition:
A clear and usable journey from image upload to diagnostic results and recommended actions, judged on usability, functional performance, actionable guidance, responsive design and reliability (errors and unavailable AI services handled clearly). A response time of under five seconds is a proposed target only; it has not been confirmed as an agreed requirement or a verified result.

- Product / Service:
LeafScan AI is a mobile-first application that analyses photographs of plant leaves. It combines two computer vision models, ResNet50 and DenseNet121, for disease classification and uses Google Gemini for additional guidance on symptoms, treatment and prevention. The interface is intended for mobile and desktop use.

## 2. Team Members & Roles

Who is on the team and how do we contribute?

| Team member | Role | Main responsibility |
| --- | --- | --- |
| Lisakhanya Ndwandwa | UX/UI Designer | Design the interface and user journey, prioritising usability, clarity and responsive layouts. |
| Zarha Vermaak | Researcher | Support research and gather information relevant to the problem, users and solution. |
| Lubabalo Notutela | Backend Developer | Develop and maintain server-side functionality and support integration with AI services. |
| Sesona Panca | Project Manager | Coordinate project activities, support team communication and monitor progress. |
| Tebogo Masongyani | Database | Support the organisation, management and availability of project data. |

## 3. Ways of Working

How we work together day to day

### 3.1 Agile Framework

- Kanban – Trello tool

- Kanban gives the team a visual overview of what needs attention, what is in progress and what is complete.

### 3.2 Ceremonies

| Ceremony | Timing | Purpose |
| --- | --- | --- |
| Daily stand-ups | Daily | Share progress, identify current priorities and raise blockers. |
| Sprint planning | At the start of the project | Establish the initial plan, identify required work and clarify responsibilities. |
| Retrospective | At the end of the project | Reflect on what worked well, what could be improved and lessons learned. |

## 4. Working Agreements

Rules we agree to follow as a team

- We show up prepared and on time

- We respect timeboxes

- We give constructive feedback

- We raise blockers early

- We commit to continuous improvement

- We take responsibility for assigned tasks and communicate progress honestly

- We cooperate across roles when tasks depend on one another

## 5. Communication

How and when we communicate

- Primary channels:
WhatsApp, used for project discussions, updates and coordination.

- Response-time expectations:
Within a few hours, where reasonably possible. Blockers are communicated promptly and colleagues are kept informed of changes that affect their work.

- Remote / hybrid norms:
Not yet confirmed: no core hours, urgent-message rules or remote-meeting norms were recorded.

## 6. Decision-Making

How decisions are made

- ☒ Consensus

- ☐ Product Owner final decision

- ☐ Team vote

- ☐ Agile Lead decides after input

Escalation path if we’re stuck:

We discussed the problem and worked together on a solution. Recommended, but not a formally agreed rule: ask the relevant team member or supervisor for help if a decision cannot be resolved through discussion.

## 7. Definition of Done (DoD)

When is work really “done”?

Proposed Definition of Done (the team did not agree a formal one):

- The assigned task meets its agreed requirements

- The feature is implemented and checked where applicable

- The interface or functionality is reviewed for usability and errors

- Relevant documentation and portfolio evidence are updated

- Known limitations or unresolved issues are recorded

## 8. Core Values & Behaviours

How we treat each other

- Respect – listen to different perspectives and treat team members professionally

- Transparency – share progress, challenges and relevant information openly

- Accountability – take ownership of assigned tasks and ask for support when needed

- Trust – rely on team members to contribute their skills and fulfil their responsibilities

- Learning mindset – use feedback, challenges and reflection to improve the product and team

## 9. Risks & Constraints

What could impact our success?

- Known risks: merging two datasets with inconsistent folder structures and naming; integrating ResNet50, DenseNet121 and Google Gemini (longer processing time or service failures); balancing mobile and desktop interface needs; limited project time; and incorrect AI predictions or guidance affecting users’ decisions.

- Dependencies: the image-classification models, the guidance service and the user interface must work together successfully.

- Constraints (time, budget, tools, skills): limited project time; data quality; and the reliability of external AI services. Likelihood and severity were not formally assessed.

## 10. Review & Improvement

Keeping the charter alive

- Charter reviewed every:
☒ At the end of the project (final retrospective)

- Last updated: Not yet confirmed

## 11. Team Commitment

Our agreement to this charter

By working on this team, we commit to the principles and agreements outlined above.

| Name | Signature/Agreement |
| --- | --- |
| Lisakhanya Ndwandwa – UX/UI Designer | To be completed by the team member |
| Zarha Vermaak – Researcher | To be completed by the team member |
| Lubabalo Notutela – Backend Developer | To be completed by the team member |
| Sesona Panca – Project Manager | To be completed by the team member |
| Tebogo Masongyani – Database | To be completed by the team member |