LEAFSCAN AI – TEAM DATA EXPERTS

Lisakhanya Ndwandwa, UX/UI Designer

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| List all tasks required for the entire project. All eight items below were planned in the Product Backlog and moved into Sprint 1. | - No cards in progress: all eight Sprint 1 cards were completed by 18 September 2026 |  |
| 1. Project Planning & Requirements | Moved to Completed | Done – 15 Sep 2026 (4/4) |
| 2. Design Frontend Interface | Moved to Completed | Done – 16 Sep 2026 (4/4) |
| 3. Set Up FastAPI Backend | Moved to Completed | Done – 16 Sep 2026 (5/5) |
| 4. Integrate AI Disease Detection Models | Moved to Completed | Done – 16 Sep 2026 (5/5) |
| 5. Integrate Gemini AI Recommendations | Moved to Completed | Done – 17 Sep 2026 (5/5) |
| 6. Connect Frontend and Backend | Moved to Completed | Done – 17 Sep 2026 (5/5) |
| 7. Add Supporting Features | Moved to Completed | Done – 18 Sep 2026 (4/4) |
| 8. Test and Present the Application | Moved to Completed | Done – 18 Sep 2026 (6/6) |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | - Complete the eight Sprint 1 cards: planning, frontend design, backend, AI models, Gemini, connecting frontend and backend, supporting features, and testing and presenting - Create the Team Charter, assign roles and keep up daily stand-ups |
| --- | --- |
| - Is anyone working on anything that is not on the board? | - No, all work is tracked as cards and checklists on the Trello board |
| - What do we need to finish as a team? | - Compile the product backlog - Complete all eight Sprint 1 cards by 18 September 2026 |
| - Are there any bottlenecks or blockers to the flow of work? | - Merging two datasets with inconsistent folders and naming - Getting two AI models and Gemini to work together within an acceptable response time - Designing one interface that works on mobile and desktop - Limited project time |

LOGBOOK

| Date: | 15-09-2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | - Took part in the Project Planning & Requirements card (4/4 checklist items done) - Team defined the problem statement and identified the target users (farmers and gardeners) - Team wrote the user stories and acceptance criteria and prioritised the product backlog |
|  | - What am I planning to complete between now and the next standup? | - Start the Design Frontend Interface card - Create the application layout and design the navigation and home screen |
|  | - What are my impediments (or risks or problems)? | - Risk: designing one interface that works well on both mobile and desktop - The sprint is short (15 to 18 September) |

| Date: | 16-09-2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | - Completed the Design Frontend Interface card (4/4): application layout, navigation and home screen, image upload section and diagnosis results section - Team completed Set Up FastAPI Backend (5/5) and Integrate AI Disease Detection Models (5/5) |
|  | - What am I planning to complete between now and the next standup? | - Make sure the results screen has space for symptoms, treatment and prevention advice from Gemini - Prepare the design for connecting the frontend and backend |
|  | - What are my impediments (or risks or problems)? | - Risk: the results screen must show the disease label and confidence score from the two AI models clearly - Dependency: the screens depend on the backend and AI work finishing on schedule |

| Date: | 17-09-2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | - Team completed Integrate Gemini AI Recommendations (5/5): symptoms, treatment recommendations and prevention guidance generated - Team completed Connect Frontend and Backend (5/5): image upload sent to the API, prediction received, confidence score and advice displayed |
|  | - What am I planning to complete between now and the next standup? | - Add supporting features: AI follow-up chatbot, PDF diagnosis export, mobile-friendly layout review, and handling of invalid uploads and errors |
|  | - What are my impediments (or risks or problems)? | - Risk: treatment and prevention advice must stay readable on small phone screens - Invalid uploads and errors need clear messages for users |

| Date: | 18-09-2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | - Team completed Add Supporting Features (4/4) - Team completed Test and Present the Application (6/6): tested image upload, disease predictions and AI recommendations, fixed critical issues, prepared the demonstration and documented the sprint outcomes and retrospective |
|  | - What am I planning to complete between now and the next standup? | - Present the LeafScan AI demonstration - Take part in the Sprint 1 retrospective |
|  | - What are my impediments (or risks or problems)? | - Limited time to test and fix critical issues before the final demonstration |